## Test Plan: VWO App - Login Page & Dashboard

### 1. Test Plan Overview

This test plan outlines the testing strategy, scope, approach, and resources required to validate the login and dashboard functionalities of the VWO (Visual Website Optimizer) application.

### 2. Scope of Testing

#### In Scope:

- Login Page

- Dashboard landing page after successful login

- Basic navigation and UI validation

#### Out of Scope:

- Backend APIs

- Admin and advanced dashboard features

- Third-party integrations

### 3. Objectives

- Verify user authentication process

- Validate error handling and messages

- Ensure correct redirection post-login

- Check UI/UX consistency and responsiveness

- Ensure session management and security compliance

### 4. Test Approach

Manual testing will be conducted in the following categories:

- Functional Testing

- UI/UX Testing

- Negative Testing

- Cross-browser & Cross-device Testing

- Security Validation (basic manual checks)

- Session and Cookie behavior

### 5. Test Environment

| Component | Details |
| --- | --- |
| Environment | Staging / Production (Read-only) |
| Browsers | Chrome, Firefox, Safari, Edge |
| Devices | Desktop, Tablet, Mobile |
| OS | Windows 10/11, macOS, Android, iOS |

### 6. Test Scenarios

#### 🔐 Login Page

| Scenario ID | Test Scenario | Type |
| --- | --- | --- |
| LP-01 | Login with valid credentials | Functional |
| LP-02 | Login with invalid email | Negative |
| LP-03 | Login with invalid password | Negative |
| LP-04 | Blank email and password fields | Negative |
| LP-05 | Email in incorrect format | Validation |
| LP-06 | “Forgot Password” link navigation | Functional |
| LP-07 | Check Remember Me functionality | Functional |
| LP-08 | Password field is masked | UI |
| LP-09 | Verify error messages for failed logins | Validation |
| LP-10 | Tab key navigation between fields | Usability |
| LP-11 | Check responsiveness of login page | UI/UX |
| LP-12 | Login from mobile browser | Compatibility |
| LP-13 | SQL injection/Script tags in input fields | Security |

#### 📊 Dashboard Page

| Scenario ID | Test Scenario | Type |
| --- | --- | --- |
| DB-01 | Successful login redirects to dashboard | Functional |
| DB-02 | Welcome message/user email is displayed | UI |
| DB-03 | Verify main components are loading (e.g. test lists, reports) | Functional |
| DB-04 | Click on primary menus (Tests, Insights, Settings) | Navigation |
| DB-05 | UI alignment and responsiveness across devices | UI/UX |
| DB-06 | Logout button works and redirects to login page | Functional |
| DB-07 | Try accessing dashboard URL without login | Security |
| DB-08 | Validate session timeout or auto logout | Security |
| DB-09 | Cross-browser behavior of dashboard components | Compatibility |
| DB-10 | Dashboard behavior on network interruption | Reliability |

### 7. Entry & Exit Criteria

#### Entry Criteria:

- Application build is deployed to test environment

- Test data is prepared

- Login credentials are available

#### Exit Criteria:

- All critical and high severity issues are resolved

- Regression completed on login and dashboard

- Sign-off from QA team

### 8. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Environment instability | Use mock/staging environments |
| Delays in credential setup | Coordinate early with DevOps/Support |
| Unexpected UI changes | Communicate with UI/UX team |

### 9. Deliverables

- Test Plan Document

- Test Scenarios and Test Cases

- Bug Reports

- Test Summary Report

- Screenshots (for UI issues or bugs)

### 10. Timeline

| Activity | Estimated Time |
| --- | --- |
| Test Planning | 1 day |
| Test Case Design | 2 days |
| Test Execution | 3–5 days |
| Bug Reporting/Regression | As needed |
| Final Sign-off | 1 day |

Would you like me to also generate detailed test cases in Excel or a formatted document (e.g. Word/Google Docs)?

##### You said:

Give me full document

###### ChatGPT said:

Failed to generate

To provide you with the full test plan document, we can use ChatGPT canvas. However, you'll need to log in to ChatGPT to access and use this feature. Once you're logged in, I can generate the complete document for download or editing.

Would you prefer the test plan as a Word document, Google Doc, or Excel file if you’re not using canvas right now?

##### You said:

give me full change as you can to give proper and perfect test plan

###### ChatGPT said:

Here's a complete and professional test plan document for the VWO login and dashboard pages. This version is formatted for copying into a Word or Google Doc file and includes all necessary components: objective, scope, test scenarios, and more.

# Test Plan Document

## Project Name:

VWO Web Application – Login Page & Dashboard

## Prepared By:

Senior Manual Tester (20+ Years Experience)

## Date:

May 4, 2025

## 1. Test Plan Overview

This document defines the strategy and approach for manually testing the login page and user dashboard of the VWO application. The focus is on functional accuracy, user experience, input validations, security, and overall behavior across devices and browsers.

## 2. Objective

The goal of this testing effort is to validate:

- Correct functionality of the login workflow.

- Secure and error-free user authentication.

- Proper redirection and rendering of the dashboard.

- Compliance with usability, accessibility, and responsive design standards.

- Session and cookie handling post-login.

## 3. Scope

### In-Scope

- VWO login page validation.

- User authentication (positive and negative test cases).

- Dashboard landing verification.

- Basic dashboard functionality (menu clicks, UI components).

- Mobile and desktop browser compatibility.

### Out of Scope

- Advanced dashboard features (like campaign creation, reports).

- Backend API testing.

- Performance/load testing.

- Admin panel or enterprise settings.

## 4. Test Items

- https://app.vwo.com/ (Login page)

- User Dashboard post successful login

## 5. Features to be Tested

- Input field validations (email, password)

- Error messaging and alerts

- Redirection logic after successful/failed login

- Dashboard UI components loading

- Logout and session expiration

- Responsiveness on mobile/tablet

- Cross-browser compatibility

## 6. Features Not to be Tested

- Backend database or API logic

- External third-party integrations (SSO, OTPs, etc.)

- Multi-user concurrency

## 7. Testing Strategy

### Types of Testing

| Type | Description |
| --- | --- |
| Functional Testing | Validate UI and workflow logic |
| UI/UX Testing | Check layout, alignment, design consistency |
| Negative Testing | Invalid login inputs and error handling |
| Cross-browser Testing | Chrome, Firefox, Safari, Edge |
| Mobile Testing | Android Chrome, iOS Safari |
| Security Testing | Basic input injection, session handling |
| Session Management | Cookie handling, login timeout, unauthorized access |

## 8. Test Environment

| Component | Details |
| --- | --- |
| URL | https://app.vwo.com/ |
| Environment | Staging or Production (Read-only) |
| Browsers | Chrome, Firefox, Safari, Edge |
| Devices | Desktop, Tablet, Mobile |
| OS | Windows 10/11, macOS, Android, iOS |

## 9. Test Scenarios

### A. Login Page

| ID | Test Case Description | Type |
| --- | --- | --- |
| TC-01 | Login with valid email and password | Positive |
| TC-02 | Login with incorrect email | Negative |
| TC-03 | Login with incorrect password | Negative |
| TC-04 | Submit login form with blank fields | Negative |
| TC-05 | Submit email without “@” symbol | Validation |
| TC-06 | Verify password field hides characters | UI |
| TC-07 | Check "Forgot Password" navigation | Functional |
| TC-08 | Check Remember Me functionality | Functional |
| TC-09 | Verify correct error messages for all failures | Validation |
| TC-10 | Use Tab to navigate fields and buttons | Accessibility |
| TC-11 | Login on mobile browser | Compatibility |
| TC-12 | Attempt login using SQL/script injection | Security |
| TC-13 | Page responsiveness on different screen sizes | UI/UX |

### B. Dashboard Page

| ID | Test Case Description | Type |
| --- | --- | --- |
| TC-14 | Successful login redirects to dashboard | Functional |
| TC-15 | Display of logged-in user's name/email | UI |
| TC-16 | Click-through for major dashboard menu items | Navigation |
| TC-17 | Dashboard layout on different screen resolutions | UI/UX |
| TC-18 | Check logout functionality | Functional |
| TC-19 | Attempt accessing dashboard URL without logging in | Security |
| TC-20 | Session timeout after inactivity | Session |
| TC-21 | Dashboard renders correctly in all browsers | Compatibility |
| TC-22 | Dashboard reload on network drop and restore | Reliability |

## 10. Entry & Exit Criteria

### Entry Criteria

- Application is deployed and accessible.

- Test credentials provided.

- Test cases documented and reviewed.

### Exit Criteria

- All test cases executed.

- No critical or high-priority bugs remain open.

- Test summary report delivered.

- Sign-off from QA lead.

## 11. Deliverables

- Test Plan Document

- Detailed Test Cases

- Defect Reports

- Test Summary Report

- Screenshots (if applicable)

## 12. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Environment downtime | Coordinate with DevOps; plan buffer time |
| Feature changes during testing | Lock feature set or replan if urgent |
| Lack of test data | Generate dummy credentials or request dev |
| Delayed response from developers | Escalate through project manager |

## 13. Timeline

| Task | Duration |
| --- | --- |
| Test Planning | 1 day |
| Test Case Design | 2 days |
| Test Execution | 3–5 days |
| Bug Reporting & Retesting | Ongoing |
| Final QA Sign-off | 1 day |

## 14. Tools Used

| Tool | Purpose |
| --- | --- |
| Browser DevTools | UI, network inspections |
| Excel/Google Sheets | Test case documentation |
| Postman (optional) | Basic API endpoint testing |
| Screenshot Tool | Capture UI defects |